FarryOn × HeyCyan AI Smart Glasses

Integration Assessment Report (Detailed)

Glasses (L801 / HeyCyan SDK) se hum kya-kya kar sakte hain, mobile app se yeh kitna alag hai, aur Android-first integration plan

Prepared by: Claude (as Sr. Solution Architect & Product Manager)

Date: 4 July 2026  •  Version: 1.1  •  For: Faraz

# Table of Contents

# 1. Executive Summary (Saransh)

Humne L801 AI Glasses (HeyCyan ecosystem, Shenzhen Jingyuniot) receive kar liye hain aur unka official Android SDK (v1.0.2, dated 16-Aug-2025) tatha iOS SDK (v1.0.0, dated Dec-2025) humare paas maujood hai. SDK documentation, sample app (Kotlin), compiled library (.aar) aur pichhli poori discussion (shared Claude chat) ki review ke baad nishkarsh yeh hai:

- Voice-first features (~80–85%) glasses se chalenge: FarryOn ki realtime voice conversation, WhatsApp/Telegram message bhejna, notes/tasks, email, web search, reminders, translation — yeh sab glasses ke mic + speaker ke zariye hands-free chalega. Phone hub bana rahega.

- Continuous live vision (~1 fps live camera stream) is hardware/SDK se possible nahi hai. SDK me koi RTSP/live-video API nahi hai (humne .aar ki poori class list verify ki — koi live-stream class nahi). Iska practical alternative hai: "Photo-Trigger Vision" — glasses se on-demand photo kheencho → BLE se thumbnail ya WiFi se full image app me lao → wahi identify_image / Gemini Vision pipeline chalao. Latency ~3–5 second, jo Camera-to-Action use-cases ke liye acceptable hai.

- Architecture pehle se taiyaar hai: FarryOn ka CaptureSource seam (docs/DEVICE_ADAPTER.md, mobile/lib/capture/glasses_capture_source.dart) isi din ke liye banaya gaya tha. Glasses integration ka matlab hai sirf seam ke neeche ek GlassesCaptureSource + Kotlin bridge likhna — backend, protocol, AI gateway, prompts me koi badlav nahi.

- Estimated time: Android integration ~6–8 hafte (6 phases me), uske baad iOS ~3–4 hafte (QCSDK framework, Objective-C). Dono ke liye Flutter plugin ka federated design abhi se rakhein.

Ek zaroori imandaar baat: SDK documentation machine-translated hai aur kuch important details (jaise live PCM audio ka exact sample-rate/format, wake-word support) document me clear nahi hain. Inhe hardware par verify karna Phase 0 ka hissa hai — neeche "Risks & Unknowns" section me poori list hai.

# 2. Hardware: Humare Paas Kya Hai

Vendor spec-sheet (In-stock HeyCyan 8MP AI camera glasses, 20-May-2026) aur discussion ke mutabik L801 ki main specifications:

| Item | Specification |
| --- | --- |
| Model | L801 (glossy surface) — HeyCyan ecosystem, share SDK |
| Camera | 8MP Sony IMX219 sensor, 1080p video recording, photo LED light |
| Chip | JieLi JL7018F (SDK me JieLi audio-decode libraries iski confirmation karti hain) |
| Connectivity | Bluetooth 5.4 Low Energy + Classic BT (music/calls) + WiFi (P2P) media transfer |
| Audio | Speakers + mic — music, hands-free calls, voice assistant, AI dialogue translation |
| Battery | 270mAh / 3.8V — ~8 ghante audio, standby ~14 din, charging ~60 min (magnetic) |
| Storage | Sample units me 2–4GB (bulk me 32GB tak), media glasses par store hokar WiFi se sync hota hai |
| Controls | Touch/gesture sliding, wear detection, remote photo trigger, indicator light |
| Compatibility | Android 6.0+, iOS 10.0+ • weight ~41.8g • IP54 |
| Display | Koi display nahi hai — yeh camera+audio glasses hain, HUD/AR nahi |

Sabse important design fact: In glasses me apni koi AI nahi chalti. Yeh ek wearable I/O device hain — mic, speaker, camera, buttons. Poori intelligence FarryOn app + backend me rahegi. Yahi humari strategy thi ("glasses are dumb I/O; all intelligence lives in FarryOn"), aur yahi is hardware ko sahi choice banati hai.

# 3. SDK Se Hum Glasses Ke Saath Kya-Kya Kar Sakte Hain

Android SDK (LIB_GLASSES_SDK-release_3.aar + GLASSES_SDK_DOC_EN.pdf + sample app) ke aadhar par available capabilities ki poori list:

## 3.1 Connection & Device Management

| Capability | SDK API / Detail |
| --- | --- |
| BLE scan / specific-device scan | BleScannerHelper.scanDevice(), scanTheDevice(mac) |
| Connect / disconnect / auto-reconnect | BleOperateManager: connectDirectly(), connectWithScan(), unBindDevice(), setNeedConnect() |
| Classic BT pairing (music/call audio) | classicBluetoothStartScan() + createBondBluetoothJieLi(device) — glasses phone ke headset ki tarah pair hote hain |
| Time sync | LargeDataHandler.syncTime() |
| Battery level + charging status | syncBattery() + battery event (0x05) — realtime report |
| Firmware/hardware version (BT + WiFi dono chips ki) | syncDeviceInfo() |
| Volume control (music / call / system, min-max-current) | getVolumeControl() + volume-change event (0x12) |
| OTA firmware upgrade + progress | event 0x04 (download/soc/nor progress) |
| Events: wear detection, unbind (0x0d), low memory (0x0e), translation pause (0x10), voice-broadcast pause (0x0c) | GlassesDeviceNotifyListener.parseData() se sabhi device events |

## 3.2 Camera & Media

| Capability | Detail |
| --- | --- |
| Photo khinchwana (app se command) | glassesControl([0x02,0x01,0x01]) — glasses par photo capture |
| Video record start/stop | glassesControl(0x02/0x03) — 1080p video glasses ki storage me |
| Audio record start/stop | glassesControl(0x08/0x0c) — voice memo glasses par |
| AI image recognition trigger + thumbnail | glassesControl([...,0x06,...]) → photo khinchta hai → getPictureThumbnails() se JPG thumbnail turant BLE par app me aata hai (recognition intent bhi set kar sakte hain — "mere saamne kya hai?") |
| Unsynced media count | imageCount / videoCount / recordCount — kitni files sync baaki hain |
| WiFi media sync (full-resolution) | GlassesControl.importAlbum() + WifiFilesDownloadListener — photos, videos (EIS anti-shake processed), recordings, progress/speed callbacks |
| Recording → PCM conversion | recordingToPcm() callback — glasses ki recordings PCM me milti hain (Opus decode SDK me built-in hai) |
| Glasses mic ka live PCM | voiceFromGlasses(pcmData) + voiceFromGlassesStatus(1=start/2=end) — glasses bolte samay PCM data app me stream hota hai |

Jo SDK me NAHI hai (verify kiya hua): Koi live video streaming / RTSP / camera-preview API nahi. .aar ke andar packages hain: com.oudmon.ble (BLE commands), com.oudmon.wifi (WiFi P2P + file download + Opus decode), com.jieli.jl_audio_decode (Opus/Speex audio decode), androidnetworking (downloads). "Rtsp", "LiveStream", "Preview" jaisi koi class maujood nahi hai. Isliye ~1 fps continuous vision is SDK version se nahi hoga — yeh humari sabse badi functional limitation hai.

# 4. Mobile Banaam Glasses — Buniyadi Antar

Aapka sawaal tha: "Mobile se yeh kitna alag hai? Kya mobile ke saare features glasses se use kar sakte hain?" — Seedha jawaab pehle, phir detail:

Seedha jawaab: Glasses phone ka replacement nahi, phone ka extension hain. FarryOn ke voice-first features (bolkar kaam karwana) lagbhag sabhi glasses se chalenge. Vision features "live continuous" ki jagah "on-demand photo" model par chalenge. Screen/UI wale features phone par hi rahenge kyunki glasses me display nahi hai. Phone hamesha beech me rahega (hub) — glasses akele internet se baat nahi kar sakte.

| Pehlu | Mobile (aaj) | Glasses (L801) |
| --- | --- | --- |
| Intelligence | App + backend (Gemini/OpenAI) | Koi AI nahi — sirf sensors/IO; sochne ka kaam phone/backend karega |
| Mic (awaaz input) | Phone mic, 16kHz PCM continuous | Glasses mic — BT headset route ya SDK PCM callback; hands-free, hamesha kaan/munh ke paas |
| Speaker (jawaab sunna) | Phone speaker/earphone | Glasses speakers (A2DP/HFP) — private, hands-free |
| Camera | Continuous ~1 fps live frames | Sirf on-demand photo / recorded video; live stream nahi |
| Display / UI | Poora app UI, transcript, orb, camera preview | Koi display nahi — feedback sirf awaaz aur indicator light se |
| Input controls | Touch, buttons | Touch/gesture sliding, wear detection — "photo lo", "play/pause" jaise triggers |
| Internet | Seedhe WiFi/4G/5G | Nahi — phone hi internet gateway hai (BLE/WiFi-P2P sirf phone tak) |
| Battery | Poore din (badi battery) | ~8h audio; camera/WiFi use me kaafi kam — battery-aware design zaroori |
| Sabse bada fayda | — | Hands-free + first-person camera: user jo dekh raha hai wahi AI dekhega, aur dinbhar kaan me assistant |

Practically samjhein to: mobile FarryOn ka "dashboard" rahega, glasses uska "always-on remote" ban jayenge. User chalte-firte bolega aur sunega; jab dekhne ki zaroorat hogi, glasses photo kheenchkar AI ko dikha denge. Complex cheezein (settings, transcript padhna, confirmation UI, onboarding) phone par hongi.

# 5. Feature-by-Feature Mapping: Kaunsa Feature Glasses Se Chalega

FarryOn app ke maujooda features (mobile/lib/features + PRODUCT_UX_SPEC ke 40-tool catalog se) ki glasses par sthiti. YES = chalega, PARTIAL = badle hue roop me chalega, NO = nahi chalega / phone par rahega:

| FarryOn Feature | Status | Glasses par kaise chalega / kyun nahi |
| --- | --- | --- |
| Realtime voice conversation (Live screen) | YES | Glasses mic → PCM → wahi /ws/live pipeline; TTS 24kHz → glasses speaker. Barge-in ke liye playback stop phone-side se hoga. |
| Wake word / assistant trigger | PARTIAL | Phone par wake-word engine (Porcupine) glasses ke audio par chalega; glasses ka touch gesture bhi trigger ban sakta hai. Glasses par custom "Hey Farry" wake word — vendor se confirm karna baaki. |
| Realtime vision (continuous ~1 fps scene understanding) | NO → PARTIAL | Live stream possible nahi (SDK limitation). Alternative: Photo-Trigger Vision — command/gesture par photo → thumbnail (BLE, tez) ya full-res (WiFi) → Gemini Vision. Latency ~3–5s. |
| Landmark/Place finder (identify_image kind=landmark) | YES | Photo-trigger flow se poora chalega — "yeh kaunsi jagah hai?" → photo → identify_image |
| Product/Object identify (identify_image kind=product) | YES | Wahi photo-trigger flow — barcode/price-compare, plant ID, menu reading, receipt scan, business card aadi Camera-to-Action use-cases |
| WhatsApp send (+contact disambiguation) | YES | Poora voice flow: "Rahul ko message bhejo…" → resolve_contact → voice confirmation → send. Disambiguation awaaz se hogi ("kaunsa Rahul — office wala ya cousin?") |
| Telegram send | YES | WhatsApp jaisa hi voice flow |
| Notes (create/list/delete) | YES | Poori tarah voice se; list sunai jayegi |
| Tasks/Reminders (create/update/complete/list) | YES | Voice se; reminder notification TTS bankar glasses me bajegi |
| Email (read/send) | YES | "Nayi emails padho" → TTS summary; bhejne se pehle voice confirmation |
| Web search | YES | Jawaab awaaz me; lambe results phone par dekhne ka option |
| Contacts (resolve/save) | YES | Voice se |
| Location (get_location) | YES | Location phone se hi milegi (glasses me GPS nahi) — user ke saath hi rehta hai |
| Translation / meeting notes | YES | Glasses mic se lagataar audio → STT/translate; hardware me "AI dialogue translation" mode aur translation-pause event bhi hai |
| Music playback / calls | YES | Classic BT (A2DP/HFP) se native roop se — SDK ki zaroorat bhi nahi; volume control SDK se |
| Video recording | PARTIAL | Glasses par record hoga (1080p, EIS), baad me WiFi sync — live nahi; "yeh moment record karo" feature ban sakta hai |
| Camera zoom / rotate camera / set_camera (device controls) | NO | Glasses camera fixed hai — yeh tools phone camera ke liye hi rahenge |
| Transcript view, Aurora orb, camera preview, Debug logs (UI) | NO | Display nahi hai — yeh sab phone screen par hi; glasses mode me status awaaz/beep se milega |
| Mute mic / end session | PARTIAL | Voice command ya glasses gesture se; wear-detection se "utaarte hi pause" bhi ban sakta hai |

Nichod: 40-tool catalog me se lagbhag sabhi action/voice tools glasses se chalenge. Jo nahi chalega wo do categories me hai: (1) UI/screen features — jo design se hi phone par hain, aur (2) continuous live vision — jiska photo-trigger alternative maujood hai. Yani glasses FarryOn ke "Sees. Hears. Acts." vision ko poora karte hain, bas "Sees" ka roop on-demand hoga, streaming nahi.

# 6. Integration Architecture (FarryOn-specific)

Humara maujooda design pehle se glasses-ready hai. Poora stack aisa dikhega:

Glasses (L801)  <->  BLE (commands/events/thumbnails) + Classic BT (audio) + WiFi-P2P (media)  <->  Flutter App [Kotlin bridge -> MethodChannel('com.farryon/glasses') -> GlassesCaptureSource]  <->  wss /ws/live (0x01 audio-in / 0x02 jpeg / 0x03 tts-out)  <->  FastAPI Backend  <->  Gemini Live / OpenAI Realtime + Tools

## 6.1 Kya Badlega, Kya Nahi

| Badlega (seam ke neeche) | Nahi badlega (seam ke upar) |
| --- | --- |
| Android: vendor .aar + Kotlin bridge module (connection, events, audio, photo) | Backend — koi badlav nahi (sirf hello.device me kind:"glasses") |
| Flutter: GlassesCaptureSource implementation (abhi stub hai) + device_registry me selection | WS protocol (PROTOCOL.md) — jas ka tas |
| UI: glasses connection/pairing screen, battery indicator, mode switch | AI gateway, agent, tools, prompts — jas ke tas |
| Audio routing logic (glasses connected → BT route) | PhoneCaptureSource — phone mode waise hi chalta rahega |

## 6.2 Audio Path — Do Options (Phase 0 Me Verify Karein)

- Classic BT route (aasaan, pehle yahi aazmayein): glasses ko headset ki tarah pair karein (createBondBluetoothJieLi). Android ka audio system mic input aur TTS output apne aap glasses se route karega — maujooda PhoneCaptureSource lagbhag bina badlav kaam karega. HFP me sample-rate 8/16kHz aur quality ki jaanch zaroori.

- SDK PCM route (advanced): voiceFromGlasses(pcmData) callback se raw PCM lein → resample → 0x01 frames. Dhyan rahe: documentation se lagta hai yeh callback WiFi/glasses-speak mode se juda hai; exact sample-rate/format document me nahi likha — hardware par verify karna hoga. TTS output ke liye phir bhi A2DP hi chahiye.

## 6.3 Vision Path — Photo-Trigger Pipeline

- Trigger: user bole ("dekho yeh kya hai") ya glasses gesture — app glassesControl([0x02,0x01,0x06,...]) bhejega (recognition intent ke saath).

- Tez jawaab: getPictureThumbnails() se JPG thumbnail (BLE, ~1–2s) → turant identify_image/Gemini ko bhejein → awaaz me jawaab. ~3–5s total.

- High-quality zaroorat par: WiFi-P2P se full-res photo (importAlbum/download) → OCR/bareek details wale cases (documents, receipts).

- Recorded videos/audio: background me WiFi sync → gallery/notes me attach.

# 7. Android Integration Plan — 6 Phases (~6–8 Hafte)

| Phase | Naam | Kaam | Samay |
| --- | --- | --- | --- |
| 0 | Hardware Bring-up & Verification | Sample app build karke L801 se chalayein; verify karein: pairing, battery, photo, thumbnail, WiFi sync, audio routes, PCM format, HFP mic quality. Sabhi unknowns ka jawaab yahin milega. | 3–5 din |
| 1 | Connection Module | Kotlin bridge: scan/bind/reconnect, battery/version/events, foreground service (START_STICKY), MethodChannel contract; Flutter me pairing UI + device state | 1–1.5 hafta |
| 2 | Audio Loop | Classic BT audio route + TTS out; wake word phone par; barge-in (stopPlayback); pehla end-to-end voice conversation glasses se | 1–1.5 hafta |
| 3 | Photo-Trigger Vision | AI-recognition command + thumbnail ingestion → identify_image pipeline; WiFi full-res path; "Camera-to-Action" top use-cases (landmark, product, receipt, menu) | 1.5–2 hafte |
| 4 | GlassesCaptureSource | Sab kuch CaptureSource seam me formalize karein; device_registry se phone/glasses switch; hello.device capabilities; contract tests (16kHz in / 24kHz out / jpeg) | 1 hafta |
| 5 | Polish & Hardening | Volume/OTA/media-sync UX, battery-aware modes (dormant→active), reconnect edge-cases, wear-detection pause, field testing, metrics | 1–1.5 hafta |

## 7.1 iOS (Android Ki Safalta Ke Baad, ~3–4 Hafte)

- iOS SDK maujood hai: QCSDK.framework + JLAudioUnitKit + JLLogHelper (Objective-C, v1.0.0 Dec-2025) + 14-page development guide + demo project.

- Flutter plugin abhi se federated design me banayein (farryon_glasses → farryon_glasses_android / farryon_glasses_ios) taaki Dart layer (GlassesCaptureSource, UI, state) dono platforms par reuse ho — iOS me sirf native bridge likhna pade.

- Dhyan dein: iOS SDK v1.0.0 hai jabki Android v1.0.2 — feature parity (khaaskar WiFi sync aur PCM callbacks) iOS guide se verify karein. iOS me BT background modes aur Local Network permission ki planning bhi chahiye.

# 8. Risks & Unknowns (Imandaar Aakalan)

Main in points ko lekar certain nahi hoon — yeh hardware par verify hone chahiye (zyadatar Phase 0 me):

| Risk / Unknown | Level | Mitigation |
| --- | --- | --- |
| voiceFromGlasses PCM ka sample-rate/format aur yeh kis mode me milta hai — doc me clear nahi | High | Phase 0 me measure karein; fallback: Classic BT (HFP) route |
| Live video streaming nahi hai — future me zaroori hua to? | Medium | Photo-trigger abhi; vendor se RTSP/firmware roadmap poochein; lambe samay me Mentra Live jaise SDK-first hardware ka option khula rakhein |
| HFP call-audio quality (8kHz narrowband ho sakti hai) — STT accuracy par asar | Medium | Phase 0 me A/B test: HFP vs SDK PCM; jo behtar ho wahi path |
| Documentation machine-translated hai; kuch APIs sample app se hi samajhne honge | Medium | Sample app (Kotlin) ko hi source-of-truth maanein; vendor (Tina) se technical contact maangein |
| Custom wake word "Hey Farry" glasses par — unconfirmed | Low | Phone-side wake word (Porcupine) se shuruaat — yeh waise bhi humara design tha |
| Camera+WiFi use me battery drain (~60–90 min heavy camera) | Medium | Battery-aware mode cascade (dormant/audio/visual) pehle se design me hai |
| iOS SDK parity aur Apple MFi/BT background limitations | Medium | Android safal hone ke baad iOS guide ki detailed review; demo app pehle chalayein |
| Vendor lock-in (proprietary SDK, per-vendor) | Low | Saara vendor code seam ke neeche isolated hai — hardware badalne par sirf CaptureSource badlega |

## 8.1 Vendor (Tina / Jingyuniot) Se Poochne Ke Sawaal

- voiceFromGlasses PCM: sample rate, bit-depth, mono/stereo? Kya yeh BLE par bhi milta hai ya sirf WiFi mode me?

- Kya future firmware me RTSP / live video streaming aa sakti hai?

- Glasses-side wake word customization possible hai? Touch-gesture mapping SDK se badal sakte hain?

- iOS SDK v1.0.0 banaam Android v1.0.2 — feature parity list? Naya iOS update kab?

- OTA firmware files humein kaise milengi (white-label FarryOn firmware ke liye)?

# 9. Turant Agle Kadam (Isi Hafte)

- L801 charge karein, HeyCyan app se ek baar factory-test karein (sab hardware theek hai yeh confirm ho).

- GlassesSDKSample project Android Studio me build karke apne phone + glasses se chalayein — yahi Phase 0 ki shuruaat hai.

- Phase 0 verification checklist bharein (section 7) — khaaskar audio paths aur PCM format.

- Vendor ko section 8.1 ke sawaal bhejein.

- Mujhe batayein — main Kotlin bridge module + GlassesCaptureSource ka scaffold code banakar integration shuru kar sakta hoon.

Sources: GLASSES_SDK_DOC_EN.pdf (Android SDK v1.0.2), LIB_GLASSES_SDK-release_3.aar class-level inspection, GlassesSDKSample (Kotlin), iOS QCSDKDemo + guide, vendor spec-sheet (20-May-2026), shared Claude chat (poori review), FarryOn repo (README, PROTOCOL.md, docs/DEVICE_ADAPTER.md, docs/PRODUCT_UX_SPEC.md, mobile/lib).